## 1 - Case Study: Hospital Management System

### Background

A software company, MediSoft Solutions, was hired by a government hospital to develop a Hospital Management System (HMS) to handle:

- Patient registration

- Appointment scheduling

- Billing and medical records

- Inventory and staff management

System requirements were well-defined by gov and gov needs detailed documentation of the project (gov is not willing to pay extra for any work), just the contract
note:

| Team Size | 10 developers + 4 testers |
| --- | --- |

What model will we choose?
Write here

Waterfall Methodology

### Why did you choose your model?

Write your reasons here

- This type of systems is well known

- System requirements are well defined and rarely changed

- Cost is fixed due to (gov is not willing to pay extra for any work)

🧩 Phases of your Model in the Project (how will you handle it):

Write here

Sequential phases:

- Requirements

- Design (UI , UML Diagrams

- Implementation

- Testing

- Deployment

- Maintenance.

### 🗓️ Timeline Example:

Write here

| ### Requirements | ### ~ 2 months |
| --- | --- |
| ### Design | ### 2 months |
| ### Implementation | ### 3 Months |
| ### Testing | ### 3 Months |
| ### Deployment (plan and costs) | ### 1 month (DevOps) |
| ### Maintenance. | ### Lifetime |

Total Project Duration: Write here 12 months ~ a year

### Key Outcomes:

Write the outcome of your model here

All modules (Patient, Appointments, Billing, Inventory & Staff) developed, tested, and deployed.

System meets all government requirements with full documentation.

Stable, secure, and maintainable system.

Hospital staff trained and ready to use the system.

### ⚠️ Challenges Faced

Write what challenges you could face in the project

- No feedback

- requirements may be costly to implement.

- Rework edit costly

- Data migration from old records may be difficult.